# Blackout Sentinel

The Problem: Deep space spacecraft frequently encounter blackout periods where they are not connected to earth if the initial command to the satellite. While in blackout, if these operator commands are not correct it can cause a loss of mission.

The Goal: To develop and evaluate if an autonomous agentic RAG based architecture can be reliable and timely to verify mission critical commands without becoming a liability itself. A measure of both the time it takes to evaluate commands and hallucination rate will be the focus of this research.

Methodology:

Framework:

Agents will be created from a Langgraph framework which allows us to develop the agents and architecture from a low level.

Verification via Z3 solver. Dedicated agent that will write Z3 code which essentially verifies that the solution is 100% mathematically correct.

Other undefined agents will be created mainly for interpretation and reliability of the framework

Current idea of other agents are one for each type of data, one for translation of command into English, and combined decision making agent for the final go-nogo.

Data:

Data for RAG will ideally be all from NASA spacecraft and will include spacecraft manual, sent commands, and telemetry. However, if the commands and telemetry data cannot be obtained then they can be simulated.

Experiment:

Develop and feed architecture 100 commands with 20% faulty commands. Test precision and recall of the architecture. See just how perfect this can get.

Project Timeline:

1-23-25 – Project refinement and approval

2-6-25 – Dataset collected and RAG and simulation architecture defined

2-20-25 – Z3 Agent developed

2-27-25 – RAG Agent developed

3-13-25 – Any additional agents developed

3-27-25 – Integration of agents and architecture completed

4-10-25 – Simulations Run on architecture and data collected (time and hallucinations)

4-24-25 – Data Visualization complete